## Slide 1: Msc Project weekly progress update
Rahim

## Slide 2: Week 3 update (24th June 2021)
progress
Push to main github folder
Preprocessing done for organizations, exits, and fundings.
        Paper read – Hacking Venture Capital (identify key features)
        Discussion with Digital Business instructor - Jordana
Next week plan
Pre-processing for people and events
Descriptive Statistics
Correlation and PCA
Features development - people
Blocker/issues
Date processing
Combining table – organization, investment, people